## Slide 1
EconometricAI
AI-Powered Econometric Model Selection & Testing
Project Plan | Architecture | Implementation Strategy
March 2026 | Favourolu

## Slide 2
The Problem
Why econometric analysis needs automation
Manual Model Selection
Researchers spend hours choosing between OLS, IV, ARIMA, VECM — often guessing
Skipped Assumptions
Assumption tests are frequently skipped or done incorrectly, leading to invalid results
Expertise Barrier
Interpreting results requires deep statistical knowledge most users lack
No Audit Trail
Decisions are undocumented — impossible to reproduce or verify the analysis path

## Slide 3
The Solution
EconometricAI — Automated, intelligent, validated
Automated Test Sequencing
Rule engine determines which tests must run based on data characteristics
Enforced Assumptions
Blocking tests must pass before any model is fitted — no shortcuts
LLM-Powered Interpretation
Claude API generates plain-English explanations of results
Full Decision Audit
Every step logged from data upload to final recommendation

## Slide 4
Market Gap
No existing product combines all four capabilities
Product | Type | Limitation
Econometrics AI Agent | Academic Research | Not a commercial product
Economic AI (economicai.com) | Causal AI Platform | Enterprise-focused, not automated testing
ChatGPT Econometrics GPTs | LLM Wrappers | No real test execution
Stata / EViews / R | Traditional Software | Manual, requires expertise
statsmodels (Python) | Code Library | No decision logic
EconometricAI (Ours) | Hybrid AI System | Fills the gap
No product combines: automated test execution + intelligent model selection + assumption validation + plain-English reporting

## Slide 5
System Architecture
The Sandwich Pattern: Rules wrap the LLM
USER INTERFACE
Upload CSV/Excel + Research Question
DATA PROFILER
Detect data type, frequency, variables, missing data, outliers
RULE ENGINE
Enforce mandatory tests, determine valid methods
TEST EXECUTOR
Run statistical tests (statsmodels, scipy)
LLM REASONING
Claude API — model selection, interpretation
VALIDATOR
Check LLM output against hard constraints
OUTPUT REPORT
Best model + tests + confidence + audit trail
RULES (Top Bread)
LLM (The Filling)
VALIDATOR (Bottom Bread)
If invalid: loop back to LLM (max 3 retries)

## Slide 6
The LLM Reasoning Layer
When and how Claude API makes decisions
When Does the LLM Decide?
• Multiple valid models: Rank by fit, parsimony, interpretability
• Borderline p-values (0.05-0.10): Assess robustness, suggest sensitivity analysis
• Contradictory tests: Weigh evidence, explain trade-offs
• Data quality issues: Recommend preprocessing steps
• Result interpretation: Generate plain-English summary
Input / Output
INPUT:
• DataProfile (data characteristics)
• TestResults[] (all test outcomes)
• ValidMethods[] (from rule engine)
OUTPUT:
• Recommended model + reasoning
• Confidence score (HIGH / MEDIUM / LOW)
• Alternative models
• Robustness checks to run
• Plain-English interpretation

## Slide 7
LLM Prompt Design & Guardrails
Constrained prompting ensures reliable, validated output
Prompt Structure
You are an expert econometrician.
DATA PROFILE: {data_profile_json}
TEST RESULTS: {test_results_json}
VALID METHODS: {valid_methods}
CONSTRAINTS:
- MUST only recommend from ValidMethods
- MUST reference specific test results
- If borderline, say so + suggest checks
- Provide confidence: HIGH / MEDIUM / LOW
Validation Checks
✓ Model validity: Must be in ValidMethods list
✓ Test coverage: All required tests must have results
✓ Statistical consistency: Claims match actual p-values
✓ Blocking compliance: No model before blocking tests pass
✓ Confidence calibration: LOW = flag for human review
Re-prompt Loop:
→ Attempt 1: Standard prompt
→ Attempt 2: Add specific error context
→ Attempt 3: Add chain-of-thought requirement
→ After 3 fails: Return partial results + human review flag

## Slide 8
Success Rates: Why Hybrid AI?
Research shows the hybrid approach far outperforms pure LLM or pure rules
Approach | Task Completion | Accuracy | Risk Level
Pure LLM (GPT/Claude alone) | <50% | Low | High — hallucinations, skipped assumptions
Pure Rule-Based System | ~70% | Medium | Medium — can't handle ambiguity
Hybrid (Our Approach) | ~93% | High (87%+) | Low — validated output
Source: arXiv research (June 2025) — Specialized AI agents for econometric analysis
93%
Task Completion
Our hybrid approach achieves 93% task completion rate
87%
Coefficient Accuracy
87% accuracy on coefficient direction — matching expert economists
<50%
Generic LLM Baseline
Generic LLMs without structure complete less than half of analyses

## Slide 9
Success Metrics & Targets
How we measure EconometricAI's performance
Metric | Target | How We Measure
Task completion rate | >90% | % of analyses producing a valid recommendation
Test selection accuracy | >95% | % of required tests correctly identified
Model recommendation accuracy | >80% | Compared against expert econometrician choices
Assumption violation catch rate | >95% | % of violated assumptions detected
User satisfaction | >4 / 5 | Post-analysis user rating
Average analysis time | <60 seconds | Upload to final report

## Slide 10
Pipeline in Action
Real example: GDP quarterly data analysis
1. UPLOAD
GDP quarterly data (1990-2024), 3 variables "What drives GDP growth?"
2. PROFILE
Time series, quarterly, 140 obs 3 continuous variables, 2 outliers
3. RULES
Required: ADF, KPSS, Ljung-Box, Chow Valid: ARIMA, VAR, VECM, ARDL
4. TEST
ADF: p=0.34 (non-stationary) KPSS: p=0.02 (confirmed non-stationary)
5. RULES v2
Non-stationary → test cointegration Johansen: 2 cointegrating relationships
6. LLM
Recommends VECM(2) Confidence: HIGH
7. VALIDATE
✓ VECM in ValidMethods ✓ All tests run ✓ Claims match data
8. OUTPUT
VECM with 2 cointegrating equations Full audit trail + interpretation

## Slide 11
Technology Stack
Built on proven Python data science libraries
Layer | Technology | Purpose
Language | Python 3.11+ | Core platform
Data Handling | pandas, numpy | Data manipulation & profiling
Statistical Tests | statsmodels | ADF, KPSS, OLS, ARIMA, VAR, VECM
Panel/IV Models | linearmodels | Fixed Effects, Random Effects, IV/2SLS
Volatility | arch | GARCH models
Type Safety | Pydantic v2 | Schema validation, strict types
LLM Integration | Anthropic Python SDK | Claude API for reasoning layer
Orchestration | Custom state machine | Pipeline flow control
Frontend (MVP) | Streamlit | Upload + results UI
Frontend (v2) | FastAPI + React | Production web app
Testing | pytest | Unit + integration tests

## Slide 12
Build Roadmap
5 phases from architecture to production
Phase 1: Core Engine
Week 1-2
• Pydantic schemas (DataProfile, TestResult, etc.)
• Data profiler — auto-detect data characteristics
• Rule engine — map data types to required tests
• Test executor — wrapper around statsmodels
Phase 2: Intelligence Layer
Week 3
• LLM reasoning integration (Claude API)
• Validator — check LLM output against hard rules
• Pipeline orchestrator — wire all components
Phase 3: Testing & Validation
Week 4
• Unit tests for all components
• Integration tests with sample datasets
• Benchmark against known correct analyses
Phase 4: MVP Frontend
Week 5
• Streamlit app (upload + results)
• Report generation (PDF export)
Phase 5: Production
Week 6+
• FastAPI backend + React frontend
• User accounts + analysis history
• Additional econometric methods

## Slide 13
Risks & Mitigations
Identified risks and how we address them
Risk | Impact | Likelihood | Mitigation
LLM hallucination | Wrong recommendation | Medium | Validator layer + constrained output
Missing edge case in rules | Skipped test | Medium | Comprehensive test suite + user override
Data quality too poor | Unreliable results | High | Profiler flags issues + min data requirements
API latency (Claude) | Slow analysis | Low | Cache common patterns, batch prompts
Borderline statistics | Ambiguous recommendation | High | Confidence scoring + robustness suggestions
User misinterpretation | Wrong conclusions | Medium | Clear disclaimers + educational explanations

## Slide 14
Use Cases
Four core scenarios EconometricAI handles
Time Series — GDP Forecasting
Input: GDP quarterly data Output: VECM with cointegration Tests: ADF, KPSS, Johansen, Granger
Cross-Section — Wage Determinants
Input: Individual wage data Output: OLS with robust SE Tests: VIF, Breusch-Pagan, Ramsey RESET
Panel Data — Policy Effect
Input: 50 states x 20 years Output: Fixed Effects + DiD Tests: Hausman, Wooldridge, Pesaran CD
Causal Inference — Returns to Education
Input: Wage + education data Output: IV/2SLS with instrument Tests: Hausman, Sargan, Weak instrument

## Slide 15
Target Users
Who will use EconometricAI?
Academic Researchers
Economics, finance, social sciences — publish faster with validated analyses
Graduate Students
Writing theses — get expert-level model selection without years of training
Policy Analysts
Government agencies — rapid, reproducible econometric analysis for policy briefs
Financial Analysts
Banks and funds — time series forecasting, risk modeling, causal analysis
Data Scientists
Entering econometrics — bridge the gap from ML to causal/structural modeling

## Slide 16
Next Steps
1. Set up the econometric-ai repository with project structure
2. Build core schemas (Pydantic models for DataProfile, TestResult, etc.)
3. Implement the Data Profiler and Rule Engine
4. Integrate Claude API for the LLM reasoning layer
5. Build the Validator and Pipeline Orchestrator
6. Test against known econometric analyses
7. Launch Streamlit MVP for user testing
Let's build it.